# Product Backlog & Sprint Plan

Document ID: DOC-009

Version: 1.0 Baseline

This baseline file has been created as part of the ILMOP Documentation Package. Populate this document with the approved content developed during the project.

DOC-009 Product Backlog & Sprint Plan

Version: 1.4
Date: 07 July 2026

Project: Intelligent LEO Mission Operations Platform (ILMOP)

Project Vision

Develop a cloud-native, AI-powered Digital Twin and Mission Operations Platform for Low Earth Orbit (LEO) satellite constellations capable of:

- Telemetry simulation

- Real-time streaming

- Historical telemetry storage

- Anomaly detection

- Predictive health management

- Autonomous mission operations

Current Release Status

Current Version:
v0.2.0-alpha

Release Name:
Dynamic Spacecraft Telemetry Simulator

Status:
Ready for Release

Sprint 1 – Dynamic Spacecraft Telemetry Simulator

Sprint Goal:

Build a digital twin capable of generating realistic synthetic spacecraft telemetry and exporting datasets for downstream services.

US-001 – Telemetry Schema

Status: Completed ✅

Story Points: 3

Deliverables:

- shared/schemas/telemetry_schema.py

- scripts/test_schema.py

US-002 – Satellite Domain Object

Status: Completed ✅

Story Points: 3

Deliverables:

- services/satellite_simulator/satellite.py

US-003 – Orbit Propagation Model

Status: Completed ✅

Story Points: 5

Deliverables:

- services/satellite_simulator/orbit.py

- scripts/test_orbit.py

US-004 – Battery Dynamics Model

Status: Completed ✅

Story Points: 3

Deliverables:

- services/satellite_simulator/battery.py

- scripts/test_battery.py

US-005 – Thermal Model

Status: Completed ✅

Story Points: 3

Deliverables:

- services/satellite_simulator/thermal.py

- scripts/test_thermal.py

US-006 – Telemetry Generator

Status: Completed ✅

Story Points: 5

Deliverables:

- services/satellite_simulator/telemetry.py

- scripts/test_telemetry.py

US-007 – Simulator Loop

Status: Completed ✅

Story Points: 5

Deliverables:

- services/satellite_simulator/simulator.py

- scripts/test_simulator.py

US-008 – CSV Export

Status: Completed ✅

Story Points: 3

Deliverables:

- data/telemetry/

Capabilities:

- Timestamped telemetry datasets

- Synthetic data generation

- Export for downstream analytics

US-009 – Unit Tests and Sprint Closure

Status: Completed ✅

Story Points: 2

Deliverables:

- pytest suite

- documentation updates

- release tagging

Sprint 1 Metrics

Stories Completed: 9 / 9

Story Points Completed: 32

Progress: 100%

Release Status:
Ready for v0.2.0-alpha

Sprint 2 – Streaming Telemetry Platform

Objectives:

US-010 – Kafka Producer Service

US-011 – Kafka Consumer Service

US-012 – Docker Compose Environment

US-013 – TimescaleDB Integration

US-014 – Telemetry Ingestion Service

US-015 – FastAPI Service Foundation

Target Release:

v0.3.0-alpha – Streaming Telemetry Platform

Estimated Duration:

2 Weeks

Sprint 3 – Intelligent Digital Twin

Objectives:

- Dashboard

- Anomaly Detection

- Predictive Health Management

- Recommendation Engine

Target Release:

v0.5.0-beta

Final Goal

v1.0.0

Cloud-Hosted Intelligent LEO Mission Operations Platform.