# Product Backlog & Sprint Plan

Document ID: DOC-009

Version: 1.0 Baseline

This baseline file has been created as part of the ILMOP Documentation Package. Populate this document with the approved content developed during the project.

DOC-009 – Product Backlog & Sprint Plan

Version 1.1

Update Date

06 July 2026

Project

Intelligent LEO Mission Operations Platform (ILMOP)

Sprint 1

Title

Satellite Simulator Foundation

Sprint Goal

Establish the foundational software architecture and telemetry data contract for the ILMOP platform by implementing the initial repository structure, development environment, and standard telemetry schema.

Sprint Duration

Week 1

Sprint Objectives

- Establish Git workflow and repository branching strategy.

- Configure Python development environment.

- Create project folder structure.

- Define the standard telemetry data contract.

- Validate telemetry schema using Pydantic.

- Establish the first executable code baseline.

User Stories

US-001

Title

Implement Standard Telemetry Data Contract

Description

As a Mission Operations Engineer, I want a standardized telemetry schema so that all ILMOP services can exchange telemetry data consistently and reliably.

Business Value

High

Priority

P1 – Critical

Story Points

5

Status

✅ Completed

Assignee

Stephen Ogodo

Acceptance Criteria

- Telemetry schema implemented using Pydantic.

- Validation constraints added.

- Schema supports spacecraft state representation.

- Test script successfully creates telemetry objects.

- Project package structure established.

Deliverables Produced

Repository Structure

shared/
└── schemas/
    └── telemetry_schema.py

scripts/
└── test_schema.py

Python Packages Installed

- pandas

- numpy

- pydantic

- matplotlib

- pytest

Git Branches Created

main
develop
feature/satellite-simulator

Files Created

shared/__init__.py
shared/schemas/__init__.py
shared/schemas/telemetry_schema.py
scripts/test_schema.py
requirements.txt
.gitignore

Telemetry Schema v1

The following fields were implemented:

| Field | Type |
| --- | --- |
| satellite_id | str |
| timestamp | datetime |
| latitude_deg | float |
| longitude_deg | float |
| altitude_km | float |
| battery_pct | float |
| battery_voltage_v | float |
| solar_panel_power_w | float |
| temperature_c | float |
| cpu_utilization_pct | float |
| memory_utilization_pct | float |
| downlink_rate_mbps | float |
| uplink_rate_mbps | float |
| safe_mode | bool |
| anomaly_flag | bool |

Definition of Done

| Item | Status |
| --- | --- |
| Code implemented | ✅ |
| Validation test executed | ✅ |
| Git committed | ✅ |
| Git pushed | ✅ |
| Documentation updated | ✅ |

Sprint Burndown

| Story | Status |
| --- | --- |
| US-001 – Telemetry Schema | ✅ Completed |
| US-002 – Satellite Class | ⏳ Planned |
| US-003 – Orbit Model | ⏳ Planned |
| US-004 – Battery Model | ⏳ Planned |
| US-005 – Thermal Model | ⏳ Planned |
| US-006 – Telemetry Generator | ⏳ Planned |
| US-007 – Simulator Loop | ⏳ Planned |
| US-008 – CSV Export | ⏳ Planned |
| US-009 – Unit Tests | ⏳ Planned |

Sprint Progress

Sprint 1 Progress: 11%
█████░░░░░░░░░░░░░░░░░░░

(1 of 9 stories completed)

Risks Identified

| Risk | Mitigation |
| --- | --- |
| Import path issues | Package initialization files created |
| Dependency conflicts | Project-specific virtual environment |
| Schema changes | Version-controlled telemetry contract |

Milestone Achieved

ILMOP v0.1.0-alpha

Completed Features

- Repository setup

- Git workflow

- Development environment

- Dependency management

- Telemetry schema

- Validation test

Next Sprint Activities

- Implement Satellite class.

- Implement Orbit propagation model.

- Implement Battery model.

- Implement Thermal model.

- Generate continuous telemetry.

- Export telemetry to CSV.

Engineering Decision

The Telemetry Schema is now designated as the:

Canonical Data Contract for the ILMOP Platform

All future services including:

- Satellite Simulator

- Kafka Producers

- TimescaleDB Ingestion

- AI Models

- Mission Scheduler

- Operator Dashboard

shall consume and produce telemetry conforming to this schema.

| ID | Story | Status |
| --- | --- | --- |
| US-001 | Telemetry Schema | ✅ |
| US-002 | Satellite Domain Object | ✅ |
| US-003 | Orbit Propagation Model | ✅ |

Sprint 1 Progress: 33%

████████░░░░░░░░░░░░░

US-004

Title

Implement Battery Dynamics Model

Description

As a Mission Operations Engineer, I want to simulate spacecraft battery behaviour so that generated telemetry reflects realistic power subsystem dynamics.

Status

✅ Completed

Story Points

3

Deliverables

services/satellite_simulator/battery.py
scripts/test_battery.py

Acceptance Criteria

- Battery charge state implemented.

- Battery voltage calculation implemented.

- Dynamic update function implemented.

- Unit test executed successfully.

| Story | Status |
| --- | --- |
| US-001 – Telemetry Schema | ✅ |
| US-002 – Satellite Class | ✅ |
| US-003 – Orbit Model | ✅ |
| US-004 – Battery Model | ✅ |
| US-005 – Thermal Model | ⏳ |
| US-006 – Telemetry Generator | ⏳ |
| US-007 – Simulator Loop | ⏳ |
| US-008 – CSV Export | ⏳ |
| US-009 – Unit Tests | ⏳ |

44% Complete

███████████░░░░░░░░░░